LAB – 05

1.Experiment problem

To prepare a proper project schedule for the AI Resume Analyzer and interview preparation System by identifying the major activities, estimating their duration, arranging them in sequence, and representing them using a Gantt chart.

2.Objective

- To identify the major tasks involved in the project.

- To estimate the time required for each task.

- To determine the sequence and dependencies between tasks.

- To prepare a Gantt Chart for effective project planning and monitoring.

3. Solution

Scheduling

The project is divided into the following major phases:

| Phase | Activities | Duration |
| --- | --- | --- |
| 1.Requirement Analysis | Problem identification, requirement collection, functional & non – functional requirements | 2 weeks |
| 2.System Design | UI/UX design, database design, system architecture | 2 weeks |
| 3.Implementation | Frontend, backend, resume analysis, interview preparation module | 6 weeks |
| 4.Testing | Unit testing, integration testing, bug fixing | 2 weeks |
| 5.Deployment & Documentation | Deployment, user manual, final project report | 2 weeks |

Detailed Task Schedule

| Task | Duration | Week |
| --- | --- | --- |
| Requirement Analysis | 2 weeks | 1-2 |
| UI/UX & System Design | 2 weeks | 3-4 |
| Frontend Development | 2 weeks | 5-6 |
| Backend Development | 2 weeks | 7-8 |
| AI Resume Analysis Module | 2 weeks | 9-10 |
| Interview Preparation Module | 2 weeks | 11-12 |
| Testing & Bug Fixing | 2 weeks | 13-14 |
| Deployment & Documentation | 2 weeks | 15-16 |

Gantt Chart

Task                         W1 W2 W3 W4 W5 W6 W7 W8 W9 W10 W11 W12 W13 W14 W15 W16

-------------------------------------------------------------------------------------

Requirement Analysis         ██ ██

UI/UX & System Design               ██ ██

Frontend Development                     ██ ██

Backend Development                           ██ ██

AI Resume Analysis Module                         ██ ██

Interview Preparation Module                           ██ ██

Testing & Bug Fixing                                                     ██ ██

Deployment & Documentation                                           ██ ██

The schedule follows a phased approach in which requirements and design are completed before the major implementation activities, followed by testing and deployment/documentation. This is consistent with the scheduling approach in the SPMP reference, which divides the project into Requirement Analysis, Design, Implementation, Testing, and Deployment & Documentation.

4.Conclusion

The project activities were identified, organized, and scheduled according to their dependencies and estimated durations. The Gantt Chart provides a clear visual representation of the project timeline and help in tracking the progress of AI Resume Analyzer and Interview preparation System.